# Project Schedule

CEG 6120/4120

Database Query Group

* 28-Jan: Email customer and request sanitized database/documentation
* 4-Feb: Requirements Document complete and sent to Customer
* 11-Feb: Finalize Requirements
* 11-Feb: Use Case Scenarios draft
* 11-Feb: Test Plan draft
* 11-Feb: Software Design draft
* 11-Feb: Assign implementation responsibilities
* 18-Feb: Use Case Scenarios finalized
* 18-Feb: Software design finalized
* 25-Feb: UI Prototype
* 25-Feb: Generate Charts from database
* 11-Mar: Standardized Report Generation
* 11-Mar: Dynamic Queries implemented
* 18-Mar: Tests Run and errors corrected
* 23-Mar: Demo Product
* 1-Apr: Test Results Document draft
* 1-Apr: User Manual draft
* 8-Apr: Lessons Learned draft
* 8-Apr: User Manual finalized
* 8-Apr: Test Results Document finalized
* 15-Apr: Lessons Learned finalized